# U District Partnership Mapping Web App
Project Summary and Phased Build Plan

Version: Working planning document for development setup, MVP scope, and phased implementation.

# 1. Executive Summary

This document summarizes the current direction for a custom U District Partnership mapping web app. The project is envisioned as a desktop-first, mobile-friendly internal planning support tool built around the ArcGIS Maps SDK for JavaScript. The app should be more structured than Google My Maps, lighter than a full enterprise GIS platform, and credible as an in-house partnership tool.

The recommended development strategy is tool-first and data-later: first prove the app shell, UI, and ArcGIS interaction model with mock data, then integrate real U-District public datasets and refine workflows in later phases.

# 2. Product Goal

Provide multiple basemap options such as street, imagery, and topographic views.

Support curated operational layers such as buildings, points of interest, and planning overlays.

Allow click-to-identify behavior so a selected building or feature shows structured information.

Allow users to draw annotations, planning shapes, and simple text labels.

Support clean export for reports or presentations.

Grow over time into a shared internal planning tool if the partnership value is proven.

# 3. Why ArcGIS Maps SDK for JavaScript

The ArcGIS JS SDK already provides the majority of the MVP’s mapping features: map rendering, basemap management, feature layers, popups, layer list UI, sketch tools, print/export support, and optional 3D. This allows the team to avoid stretching across too many overlapping tools and instead build expertise around one reliable mapping platform.

Recommended surrounding web stack:

React

TypeScript

Vite

@arcgis/map-components

Calcite Design System

# 4. Core Technical Scope to Learn First

| Component / Concept | Why It Matters | Phase Priority |
| --- | --- | --- |
| arcgis-map | Main map container and display shell | Phase 1 |
| FeatureLayer | Structured GIS features such as buildings or POIs | Phase 1 |
| Popup | Click-to-identify feature details | Phase 1 |
| Layer List | Operational layer visibility and management | Phase 1 |
| Basemap Gallery | Switch between curated basemaps | Phase 1 |
| Sketch | Drawing, markup, and lightweight planning annotations | Phase 1 |
| Print | Export map output for reports and presentation use | Phase 1 |

# 5. Recommended Development Order

Scaffold the React + Vite + TypeScript app.

Render a working ArcGIS map and confirm the app shell works.

Add basemap switching and one sample operational layer.

Add popup behavior and layer list.

Add sketch and simple annotation behavior.

Add print/export flow.

Use mock data first and treat real data integration as a separate step.

# 6. Phase 1 - Tooling and Shell Prototype

## Purpose:

Validate the application shell and main ArcGIS workflows before spending heavy effort on public data discovery and cleanup.

## Phase 1 deliverables:

Working map page

Multiple basemap switching

Sample building or polygon layer

Sample point layer

Click-to-identify popup behavior

Layer list

Sketch / annotation tools

Basic export or print flow

Desktop-first layout with basic tablet/touch sanity

## What Phase 1 should not try to solve:

Full analytics platform

Persistent uploads

Production authentication model

Complex multi-user editing

Final public data model

Full GIS ingestion pipeline

# 7. Phase 2 - Real Data Integration

Once the tool shell is proven, the next step is to replace mock layers with real planning-relevant datasets. This phase is about data quality, schema normalization, symbology, and popup design rather than fundamental app architecture.

## Typical work in Phase 2:

Find public U-District or Seattle datasets

Inspect geometry and attribute quality

Trim and normalize fields

Define layer-specific popup templates

Apply symbology defaults and visibility rules

Evaluate layer performance and user clarity

This phase is often more time-consuming than expected because open data quality varies. The main risk here is data cleanup, not the ArcGIS SDK itself.

# 8. Phase 3 - Shared Internal Tool

If the prototype proves useful, the app can evolve into a stronger internal planning tool. This is the point where persistence, uploads, shared annotations, user roles, and backend architecture become relevant.

## Possible Phase 3 capabilities:

Persistent annotation layers

Shared project state

Controlled import of common GIS formats

Backend API for saved layers or project records

Spatial database or hosted feature storage

Governance for who can edit or publish data

# 9. Data and Architecture Strategy

## Phase 1 architecture:

Frontend-first is acceptable.

Client-side layers are acceptable.

Mock or small sample datasets are acceptable.

A backend is not required on day one.

## Later architecture:

Add backend only when uploads, saved annotations, or shared content become real requirements.

Add persistent database only when the data must survive sessions and support multiple users.

Treat ingestion and validation as separate workflows, not automatic MVP assumptions.

# 10. Cross-Platform Expectations

A single browser-based web app can cover desktop, tablet, and touch-screen use with one codebase. The ArcGIS JS SDK handles much of the map interaction layer, but responsive layout, panel behavior, and touch-friendly UI still require deliberate design.

# 11. Estimated Timeline

| Scenario | Estimate |
| --- | --- |
| Fast rough demo | 1.5 to 2 weeks |
| Decent Phase 1 demo | 2 to 3 weeks |
| Safer planning estimate | 3 to 4 weeks |

The largest uncertainty is usually public data discovery and cleanup, not rendering a map or wiring ArcGIS components.

# 12. Local Development and Build Notes

## Suggested setup:

Node.js LTS

npm

React + TypeScript + Vite

ArcGIS React integration patterns from official docs

Modern Chromium-based browser or Firefox for testing

## Typical commands:

git clone <repo-url>

cd <repo-folder>

npm install

npm run dev

npm run build

npm run preview

## Platform notes:

Linux: Usually the easiest environment for frontend and mapping development.

Windows: Use PowerShell or Windows Terminal and verify Node/npm are on PATH.

macOS: Use Terminal or iTerm and confirm local networking prompts do not block the dev server.

# 13. Recommended Repository Shape

src/
  components/
  features/
    map/
    layers/
    sketch/
    export/
  data/
    mock/
  styles/
  App.tsx
  main.tsx
public/
docs/

# 14. Positioning Statement

The app should be positioned as a lightweight internal planning support and interactive mapping tool for the U District Partnership. That phrasing is more accurate and credible than calling it a full analytics platform in early stages.

# 15. Guidance for LLM / Copilot-Assisted Development

Keep scope explicit and conservative.

Prefer a small ArcGIS feature set learned deeply over many overlapping tools.

Build modularly by feature area.

Validate with mock data first.

Treat uploads, persistence, and backend work as later-phase concerns unless clearly needed.

Optimize for a credible demo and maintainable architecture.